Sprint Review and Retrospective

As Scrum Master for the SNHU Travel development project, my responsibility was to facilitate collaboration, remove obstacles, and ensure that Scrum principles were followed effectively. Throughout this pilot transition from waterfall to Scrum-Agile, the team experienced both challenges and successes. This Sprint Review and Retrospective summarizes how the Scrum roles contributed to project success, how user stories were completed, how we handled interruptions, and how communication and Agile tools supported our development process.

Each Scrum role contributed directly to the project’s success. The Product Owner was responsible for defining user stories, prioritizing the Product Backlog, and clarifying acceptance criteria. For example, when the focus shifted to detox and wellness travel, the Product Owner reprioritized backlog items instead of restarting development entirely. This ensured we continued delivering value without abandoning completed work.

As developers, the team collaborated instead of working in silos, which directly addressed the “illusion of progress” problem described in the Vision Quest case study. Rather than assigning one developer to a feature for months, we broke features into smaller user stories completed within a sprint. This improved visibility and prevented single points of failure.

The tester played a critical role by creating detailed test cases aligned with acceptance criteria. Instead of waiting until the end of development to test, testing was integrated throughout the sprint. This reduced defects and rework.

As Scrum Master, I facilitated Daily Scrums, Sprint Planning, Reviews, and Retrospectives. I ensured that blockers were addressed quickly and that communication remained transparent. My role was not to manage the team, but to enable collaboration and continuous improvement.

The Scrum-Agile approach supported user story completion by breaking work into manageable increments.

In waterfall, large requirements are completed in sequence, often delaying testing and feedback. In contrast, we broke large features into small user stories, defined acceptance criteria before development, and committed only to sprint-sized work. For example, when building the SlideShow feature, we created user stories for image display, added navigation functionality, and updated content when priorities shifted. Each story was completed within a sprint and met a defined “Definition of Done,” meaning it was coded, reviewed, tested, and aligned with acceptance criteria. This incremental approach prevented partially completed features from accumulating and ensured steady progress.

The detox/wellness travel shift was a real test of our Agile flexibility. In a waterfall model, this change would have required rewriting requirements documentation, delaying delivery, and possibly restarting design phases. Instead, Agile allowed us to reprioritize the Product Backlog, modify content without rewriting architecture, and adapt within the next sprint cycle. Because we worked in short iterations, the shift affected only upcoming sprint work rather than the entire project timeline. Agile’s adaptability minimized disruption and maintained momentum.

Effective communication was central to project success. Scrum Events That Promoted Transparency were:

-Daily Scrums: Identified blockers early.

-Sprint Planning: Clarified scope before work began.

-Sprint Reviews: Validated completed work.

-Sprint Retrospectives: Improved process efficiency.

For example, when submitting incomplete files during development, clear communication with the team prevented confusion and ensured corrections were made quickly. Direct, concise messaging reduced delays and reinforced accountability. Communication encouraged shared ownership rather than isolated responsibility.

Agile tools such as digital boards (JIRA-style sprint boards) supported visibility and coordination.

These tools displayed backlog items clearly, showed sprint progress via burn-down charts, helped track workload distribution, and reduced “hidden work.”Combined with Scrum events, these tools prevented the illusion of progress that Vision Quest experienced under waterfall.

Scrum principles such as transparency, inspection, and adaptation ensured that progress was visible and adjustments were made frequently.

When evaluating the Scrum-Agile approach, I concluded weighing the pros and cons:

Pros:

-Faster feedback loops

-Greater adaptability to change

-Improved collaboration

-Reduced silos

-Increased morale and engagement

Cons:

-Requires cultural shift

-Demands consistent communication

-Can feel less predictable than waterfall

For the SNHU Travel project, Scrum-Agile was the best approach. The project required flexibility, evolving requirements, and frequent stakeholder feedback. Scrum-Agile allowed us to adapt quickly while delivering working increments of software. However, if requirements were fixed, regulatory-heavy, or strictly sequential, waterfall might have been more appropriate. Overall, the Scrum-Agile pilot demonstrated improved efficiency, morale, and product alignment.